Initial Project Planning Template

Date	10 Feb 2026
Team ID	LTVIP2026TMIDS78494
Project Name	Advancing Nutrition Science through GeminiAI – NutriGen
Maximum Marks	4 Marks

Product Backlog, Sprint Schedule, and Estimation (4 Marks) Sprint-1 — Data Collection and Nutrition Database Setup

Sprint Functional Requirement (Epic)	User Story
Number
User Story / Task	Priority Team Members
Sprint Start Date
Sprint End Date

Sprint- 1
Sprint- 1
Sprint- 1
Sprint- 1
Data Collection & Nutrition Dataset Preparation
Data Collection & Nutrition Dataset Preparation
Data Collection & Nutrition Dataset Preparation
Data Collection & Nutrition Dataset Preparation
NG-1	Collect food nutrition datasets from open sources

NG-2	Clean and preprocess nutrition dataset

NG-3	Perform exploratory data analysis on nutrition data
NG-4	Create structured nutrition database High Surendra

10-02-2026	17-02-2026

Sprint-2 — AI Model and Gemini Integration

Sprint Functional Requirement (Epic)
User Story Number
User Story / Task	Priority Team Members
Sprint Start Date
Sprint End Date

Sprint- 2
AI Model Development	NG-5	Integrate Google Generative AI
(Gemini API)
High	Raviteja	18-02-2026	25-02-2026

Sprint- 2
AI Model Development	NG-6	Develop nutrition information
generation module
High
Venkatesh 18-02-2026	25-02-2026

Sprint- 2
AI Model Development	NG-7	Build personalized meal plan generator High	18-02-2026 25-02-2026
Sprint- 2
AI Model Development	NG-8	Develop virtual nutrition coaching
chatbot
High	Uday Kumar	18-02-2026	25-02-2026

Sprint-3 — Web Application Development

Sprint Functional Requirement (Epic)
User Story Number
User Story / Task	Priority Team Members
Sprint Start Date
Sprint End Date

Sprint- 3
Sprint- 3
Web Integration & UI Development
Web Integration & UI Development
NG-9	Design frontend UI (HTML, CSS, JS)
NG-10	Develop backend using Python (Flask/Django)
Medium Surendra	26-02-2026	05-03-2026

High	Uday Kumar	26-02-2026	05-03-2026

Sprint Functional Requirement (Epic)
User Story Number
User Story / Task	Priority Team Members
Sprint Start Date
Sprint End Date

Sprint- 3
Web Integration & UI Development
NG-11	Connect AI model with backend APIs
Medium Venkatesh	26-02-2026	05-03-2026

Sprint- 3
Web Integration & UI Development
NG-12	Implement barcode scanning nutrition feature
Medium

26-02-2026	05-03-2026

Sprint-4 — Testing, Deployment, and Documentation

Sprint Functional Requirement (Epic)
User Story Number
User Story / Task	Priority Team Members
Sprint Start Date
Sprint End Date

Sprint- 4
Sprint- 4
Sprint- 4
Testing & Deployment	NG-13	Perform system testing and bug
fixing
Testing & Deployment	NG-14	Deploy application on cloud
platform
Testing & Deployment	NG-15	Prepare project documentation and
report
High	Uday Kumar 06-03-2026	13-03-2026

High	Surendra	06-03-2026	13-03-2026

Medium Raviteja	06-03-2026	13-03-2026

Sprint- 4
Testing & Deployment	NG-16	Final demo preparation	Medium	06-03-2026	13-03-2026